## Slide 1
UNDERGRADUATE THESIS · WEEKLY PROGRESS REPORT 5
Design of a Medical Multimodal-Specific Tokenizer and a Unified Data Protocol
Week 5: downstream tasks and ablations
REDOANUZZAMAN
Sichuan University · November 5, 2026

## Slide 2
Recap: Week 4 (integration)
Week 5 · Nov 5, 2026
2
Source: reports/tables/table_02.csv, table_13.csv
Week 1
Foundation and protocol ✓ done
Week 2
Image tokenization (MedMNIST) ✓ done
Week 3
Time series (PhysioNet 2012) ✓ done
Week 4
Adaptation and integration: text, Cataract-101, point clouds ✓ done
Week 5
Downstream tasks and ablations ◀ now
Week 6
Reproducibility and delivery
Done in Week 4
• Synthetic text v2: exact round-trip 1.000, field preservation 1.000
• Cataract-101 video VQ: PSNR 22.024 dB, util 0.998
• Point-cloud interface tested on synthetic surfaces
• Integration tests: one model reads image, ICU and video tokens
Text is synthetic; Cataract-101 is not comparable with Cholec80.

## Slide 3
Work done: one model, fixed budget
Week 5 · Nov 5, 2026
3
Same model for every run
• UnifiedTokenTransformer, trained from scratch on the token shards
• It sees only protocol fields, never raw data
• Same size and training budget for every representation of a task
• Early stopping on validation; best checkpoint tested once
• 3 seeds; numbers are mean ± std
Task | Data | Headline metrics
Image classification | Blood / Pneumonia / Derma MNIST | AUROC, macro-F1
ICU mortality | PhysioNet 2012 | AUROC, AUPRC
Surgical phase (extra) | Cataract-101 | macro-F1
Multi-task (extra) | all three, one model | per task
Why these metrics
• AUROC: ranking quality, does not depend on a threshold
• macro-F1 (images) and AUPRC (mortality) show how the rare classes do; mortality is an imbalanced task

## Slide 4
Results: all downstream tasks
Week 5 · Nov 5, 2026
4
Source: reports/figures/downstream.png, reports/tables/table_03.csv
Test AUROC (surgical phase: macro-F1), mean ± std over 3 seeds. Colours: blue continuous, orange VQ, green event / segments.
Images
• Continuous is best on all three subsets
• VQ is a little lower, but still clearly learns the task
ICU mortality
• Event tokens reach about the same AUROC as continuous, with real discrete tokens
• VQ is the weakest on mortality

## Slide 5
Results: image classification
Week 5 · Nov 5, 2026
5
Source: reports/tables/table_03.csv
Subset | Method | seq len | AUROC | macro-F1 | accuracy
BloodMNIST | continuous | 54 | 0.981 ± 0.001 | 0.820 ± 0.008 | 0.840 ± 0.008
 | VQ | 61 | 0.963 ± 0.001 | 0.749 ± 0.001 | 0.779 ± 0.001
PneumoniaMNIST | continuous | 54 | 0.939 ± 0.002 | 0.868 ± 0.003 | 0.881 ± 0.000
 | VQ | 61 | 0.928 ± 0.007 | 0.807 ± 0.017 | 0.832 ± 0.011
DermaMNIST | continuous | 54 | 0.874 ± 0.003 | 0.372 ± 0.003 | 0.546 ± 0.005
 | VQ | 61 | 0.820 ± 0.019 | 0.295 ± 0.019 | 0.529 ± 0.028
Reading
• The gap between VQ and continuous is small in AUROC and larger in macro-F1
• DermaMNIST macro-F1 is low for both: some lesion classes are very rare

## Slide 6
Results: ICU mortality and extra tasks
Week 5 · Nov 5, 2026
6
Source: reports/tables/table_03.csv
Representation | seq len | AUROC | AUPRC
A. continuous | 61.026 | 0.794 ± 0.009 | 0.437 ± 0.008
B. VQ | 73.026 | 0.745 ± 0.010 | 0.329 ± 0.036
C. event (every obs.) | 775.012 | 0.792 ± 0.017 | 0.455 ± 0.021
C. event (changes only) | 542.872 | 0.756 ± 0.003 | 0.346 ± 0.016
C. event + synthetic note | 830.342 | 0.800 ± 0.010 | 0.440 ± 0.014
The note is SYNTHETIC (admission fields only, no outcome): a layout test, not a clinical text result.
Extra task | Method | macro-F1
Surgical phase | continuous | 0.081 ± 0.034
 | VQ | 0.159 ± 0.016
 | segments | 0.111 ± 0.009
Multi-task (one VQ model) | metric
bloodmnist | auroc 0.958 ± 0.005
mortality | auroc 0.752 ± 0.019
surgical_phase | macro_f1 0.118 ± 0.026
Surgical phase: Cataract-101, not comparable with Cholec80. Scores are low; it stays an extra task.
• Event tokens (every observation) come close to continuous AUROC but need much longer sequences
• One multi-task model reaches close to the single-task VQ scores

## Slide 7
Ablation: codebook size
Week 5 · Nov 5, 2026
7
Source: reports/tables/table_04.csv, table_08.csv, reports/figures/ablation_codebook_size.png
Image K | PSNR (blood) | perplexity | ratio (fixed)
64 | 25.694 | 54.444 | 55.792
128 | 26.134 | 105.125 | 47.923
256 | 26.483 | 217.927 | 41.970
512 | 26.890 | 418.472 | 37.322
1024 | 27.390 | 852.622 | 33.595
Time-series run | MAE (z) | active codes | util
abl_ts_k64 | 0.374 | 64 | 1.000
abl_ts_k128 | 0.355 | 128 | 1.000
timeseries_vq | 0.333 | 512 | 1.000
abl_ts_k1024 | 0.321 | 1024 | 1.000
Reading
• Bigger codebook: better reconstruction, every code still used
• But fewer bits saved per token (lower ratio)
• Time series: error also falls as K grows
• Image runs here use a short 5-epoch budget

## Slide 8
Ablation: time granularity
Week 5 · Nov 5, 2026
8
Source: reports/tables/table_09.csv, table_10.csv
Window | tokens mean | MAE (z) | RMSE (z)
2 h windows | 128.083 | 0.275 | 0.389
4 h windows (main) | 68.083 | 0.333 | 0.471
8 h windows | 38.083 | 0.387 | 0.555
8 h windows, stride 4 h | 63.083 | 0.343 | 0.496
Sampling interval | MAE (z) | gridding MAE (z)
30 min grid | 0.348 | 0.041
60 min grid (main) | 0.333 | 0.073
120 min grid | 0.299 | 0.179
Window length
• Shorter windows: lower error, but more tokens
• Overlapping 8 h windows recover part of the loss
• 4 h kept as the balance point
Sampling interval
• A coarse grid looks easier for the tokenizer (lower MAE) ...
• ... but the grid itself loses more (higher gridding MAE)
• So both errors must be reported together; 60 min kept

## Slide 9
Issues and decisions
Week 5 · Nov 5, 2026
9
VQ below continuous
On every image task and on mortality. Discrete tokens cost some accuracy; reported honestly as the price of a shared vocabulary.
Event tokens are long
About the same AUROC as continuous on mortality, but much longer sequences, so attention cost is higher. Both are reported.
Surgical phase is weak
Low macro-F1 on Cataract-101 with 64 px frames. Kept as an extra task, not a main result.
Fair budgets
Same model, fixed splits, same epochs and early stopping, 3 seeds for every run.

## Slide 10
Next week and questions
Week 5 · Nov 5, 2026
10
Plan for Week 6: delivery
• Summarise compression, reconstruction, utilisation and task metrics
• Check that one script reproduces every table and figure
• Finish code, protocol specification, report, demo and notebook
• Start the thesis draft from these results
Questions for supervisor
• Is the accuracy gap of VQ vs continuous acceptable as a finding, or should I try to close it?
• Is the ablation set (codebook size, time granularity) enough for the thesis?
• Should event tokens be the recommended representation for ICU data?